4-Week Development Plan

Full-Stack Church Management System  |  Django + React

📅  Plan Overview

| Week | Focus | Main Deliverables |
| --- | --- | --- |
| Week 1 | Foundation + Authentication | User registration, login, JWT tokens, member profiles |
| Week 2 | Attendance Tracking | Check-in system, service types, attendance reports |
| Week 3 | Events + Prayers + Sermons | Event calendar, prayer wall, sermon library |
| Week 4 | Contributions + Dashboard | Giving tracking, receipts, admin dashboard |

📋  Week 1: Foundation & Authentication

✅  COMPLETED

Backend  (Django)

| Day | Task | Status |
| --- | --- | --- |
| Day 1–2 | Django project setup, database models | ✅ Done |
| Day 3–4 | DRF configuration, serializers | ✅ Done |
| Day 5–7 | JWT authentication, user registration | ✅ Done |

Frontend  (React Dev)

| Day | Task |
| --- | --- |
| Day 1–2 | React setup + Tailwind + Routing |
| Day 3–4 | Component structure + Layout |
| Day 5–7 | Login/Register pages + API integration |

Deliverable:  Working authentication + basic member registration

📋  Week 2: Attendance Tracking

🔜  UP NEXT

Backend  (Django)

| Day | Task | Files to Create |
| --- | --- | --- |
| Day 8–9 | Create attendance app + Service model | attendance/models.py |
| Day 10–11 | Attendance check-in/out API endpoints | attendance/views.py, serializers.py |
| Day 12–13 | Attendance reports + Export (PDF/Excel) | attendance/reports.py |
| Day 14 | Dashboard statistics API | attendance/stats.py |

Frontend  (React Dev)

| Day | Task |
| --- | --- |
| Day 8–9 | Member dashboard page |
| Day 10–11 | Check-in/check-out interface |
| Day 12–13 | Attendance history view |
| Day 14 | Reports page with charts |

Models to Create

• Service Types (Sunday Morning, Sunday Evening, Wednesday Prayer, etc.)

• Attendance Record (member, service, check-in time)

• Attendance Summary (monthly/yearly statistics)

API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/attendance/services/ | GET | List service types |
| /api/attendance/checkin/ | POST | Record attendance |
| /api/attendance/my-history/ | GET | My attendance history |
| /api/attendance/report/ | GET | Attendance report (admin) |
| /api/attendance/stats/ | GET | Dashboard statistics |

Deliverable:  Members can check-in for services + view attendance history

📋  Week 3: Events, Prayers & Sermons

Backend  (Django)

| Day | Task | Files to Create |
| --- | --- | --- |
| Day 15–16 | Create events app + Event/RSVP models | events/models.py, views.py |
| Day 17–18 | Create prayers app + PrayerRequest model | prayers/models.py, views.py |
| Day 19–20 | Create sermons app + Sermon/Series models | sermons/models.py, views.py |
| Day 21 | WhatsApp API integration for prayer notifications | utils/whatsapp.py |

Frontend  (React Dev)

| Day | Task |
| --- | --- |
| Day 15–16 | Events calendar with RSVP buttons |
| Day 17–18 | Prayer wall + submit prayer form |
| Day 19–20 | Sermon library with audio player |
| Day 21 | Notification preferences |

Models to Create

• Events

• EventRSVP

• PrayerRequest

• SermonSeries

• Sermon (audio_file, video_url, likes, downloads)

API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/events/ | GET/POST | List/create events |
| /api/events/{id}/rsvp/ | POST | RSVP to event |
| /api/prayers/ | GET/POST | List/submit prayer requests |
| /api/prayers/{id}/pray/ | POST | Mark as prayed for |
| /api/sermons/ | GET/POST | List/upload sermons |
| /api/sermons/{id}/like/ | POST | Like sermon |

Deliverable:  Events calendar, prayer wall, sermon library

📋  Week 4: Contributions & Dashboard

Backend  (Django)

| Day | Task | Files to Create |
| --- | --- | --- |
| Day 22–23 | Create contributions app + Contribution models | contributions/models.py, views.py |
| Day 24–25 | PDF receipt generator + Excel export | utils/pdf_generator.py |
| Day 26–27 | Admin dashboard APIs (charts, stats) | dashboard/views.py |
| Day 28 | Testing, documentation, deployment | deployment/ |

Frontend  (React Dev)

| Day | Task |
| --- | --- |
| Day 22–23 | Giving history + contribution form |
| Day 24–25 | Receipt viewer + download |
| Day 26–27 | Admin dashboard with charts |
| Day 28 | Final polish + responsive fixes |

Models to Create

• ContributionType (Tithe, Offering, Building Fund, etc.)

• Contribution (member, amount, date, payment_method, transaction_id)

API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/contributions/ | GET/POST | List/record contributions |
| /api/contributions/receipt/{id}/ | GET | Download PDF receipt |
| /api/contributions/summary/ | GET | Annual giving summary |
| /api/dashboard/stats/ | GET | Admin dashboard stats |
| /api/dashboard/members/ | GET | Member growth chart |
| /api/dashboard/attendance/ | GET | Attendance trends |

Deliverable:  Complete working system with dashboard and reports